|  |  |
| --- | --- |
| P379 Workgroup 1 Actions | |
| P379 ‘Enabling consumers to buy and sell electricity from/to multiple providers through Meter Splitting’ |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| No | Meeting No | Action | Owner | Status |
|  | WG1 – 2019/02/27 | Write up how measured volumes enter Settlement e.g. via HHDC, CNA? | ELEXON | 3/04/2019 – **Completed** Role of HHDC and CNA further explained in use case scenarios |
|  | WG1 – 2019/02/27 | Document financial liabilities and imbalance risk - Look at how Class A Suppliers should be handled under the BSC. | ELEXON | 3/04/2019 - **Completed -**Included in use case scenario – Workgroup to discuss further |
|  | WG1 – 2019/02/27 | Identify pros and cons of the solution options | ELEXON | 3/04/2019 - **Completed –** Pros and cons of the different solutions included in use cases. |
|  | WG1 – 2019/02/27 | Invite P375 proposer to meetings | ELEXON | 3/04/2019 - **Completed** – P375 proposer (*Alastair Martin –Flexitricity*) notified of P379 discussions and meetings. Not critical for proposer to attend now but will be kept updated on P379 discussions. |
|  | WG1 – 2019/02/27 | Write up how:  o P379 can facilitate Supplier’s billing arrangements  o Network charging arrangements could be impacted  o The proposal will work on Prepayment meters | ELEXON | 3/04/2019 - **In progress** To be discussed at part of use case scenarios and Ofgem presentation |
|  | WG1 – 2019/02/27 | Look at the legal requirements for licenced and unlicensed Suppliers. | ELEXON and OFGEM | 3/04/2019 – **In progress –** legal implications of multiple supply added to following meeting agenda |
|  | WG1 – 2019/02/27 | Write up how the proposal will be communicated to the industry focusing on the industry’s understanding of the proposal | ELEXON | 3/04/2019 - **In progress** – added to follow up meeting Agenda |
|  | WG1 – 2019/02/27 | Write up the legal implications of the change – check the legal impact against the Electricity Act. This should be done before developing the solution. | ELEXON | 3/04/2019 - **In progress** added to next meeting agenda |