## Slide 1: P379 ‘Multiple Suppliers through Meter Splitting’
8 January 2020
ELEXON & New Anglia Energy
Workgroup 11
Public
Wi-Fi: ELEXON-GUEST
Today’s passcode:

## Slide 3: Agenda
Welcome & meeting objectives
Business Requirements: WG comments
P379 Progression Plan
P379 next steps
Any other business
Meeting close

## Slide 4: Objectives
The purpose of the meeting is to review the P379 Business Requirements
Initial Written Assessment
With Authority
Report Phase
Assessment Procedure
Impact Assessment
Assessment Procedure Consultation
Panel considers Assessment Report
Workgroup meeting(s)
Workgroup meeting(s)
Workgroup meeting(s)
Notes: Initial views, implementation approach
Impact assessments

## Slide 5: Business Requirements
Peter Frampton (ELEXON Design Authority)
Shamaila Jawaid (ELEXON Business Analyst)

## Slide 6: Progression Plan
Fungai Madzivadondo

## Slide 7: P379: Progression Plan
Event | Proposed Dates
Workgroup 9 – Mop up session - Use cases and BR’s | 24 September 2019
Workgroup 10 – Detailed Business Requirements | 3 December 2019
Workgroup 11 – Review Business Requirements | 8 January 2020
Workgroup 12 – Review updated BRs and ELEXON to provide feedback on Key actions/areas | February 2020
Impact Assessment (Internal and Industry) | Feb 2020 – March 2020
Workgroup 13 - Review Impact Assessment Results and Legal Text Structure | April 2020
Workgroup 14 – Review Legal Text | April 2020
Assessment Procedure Consultation | May 2020 (15WD) (WG to decide if a longer period is required)
Workgroup 15 - Review Consultation Responses | June 2020
Workgroup Report presented to Panel | 13 August 2020
Report Phase Consultation | 17 August 2020 – 28 August 2020 (10WD) (Longer period may be required)
Draft Modification Report presented to Panel | 10 September 2020
Final Modification Report submitted to Authority | 15 September 2020
Targeted BSC Release | June 2021 (subject to Assessment of Modification and associated delivery timescales through impact assessment)
Notes: G

## Slide 8: Next steps

## Slide 9: Next Steps
Next steps after WG10
Post WG Actions:
    Issue WG meeting notes confirming key outcomes and agreed next steps from WG11 meeting
    Update Business Requirements
Next meeting to be held in February 2020

## Slide 10: Any Other Business