# Risk 011 Assurance Information Request (AIR) Findings Report

## Performance Assurance Board (PAB)

| Date of meeting | 30 May 2024 |  | Paper number | PAB280/12 |
| --- | --- | --- | --- | --- |
| Owner/author | Sean Dryden-Woods |  | Purpose of paper | Information |
| Classification | Public |  | Document version | 1.0 |

| Summary | This paper reports Elexon’s findings and recommendations following the deployment of the AIR Performance Assurance Technique (PAT) against a selection of Performance Assurance Parties (PAPs) in respect of Risk 011. |
| --- | --- |

Background

At its March 2024 meeting, the PAB approved the deployment of an AIR for Risk 011 (PAB278/10). The AIR sought to identify potential risks of Suppliers not meeting the requirements of modification P434 ‘Half Hourly Settlement for UMS Metering Systems’. The findings from the Risk 011 AIR would assist Elexon and the PAB in determining the next steps to support P434, such as deploying additional PATs.

On 17 April 2024 the AIR for Risk 011 was deployed. 36 identified Suppliers were contacted and given 10 working days to respond to five questions. These questions were:

What is the status (i.e. completed, in progress, not started) of your Unmetered Supply data cleanse activities?

How many of your Metering System Identifiers (MSIDs) require a Change of Measurement Class (CoMC) for migration to Half Hourly (HH)?

How many MSIDs are you planning to migrate each month until the April 2025 deadline? And please also confirm which UMSO/s will be involved for each month.

Do you expect to be compliant with the BSC by completing all migrations by the April 2025 deadline?

Elexon received responses from 29 Suppliers, which are responsible for approximately 98% of the total industry Unmetered Supplies (UMS). Seven Suppliers have not responded, they are responsible for less than 2% of the market. Elexon is following up with these Suppliers.

The full responses to the AIR can be found in Confidential Attachment A.

Findings

The Risk 011 AIR asked Suppliers five questions. These questions were designed to identify how Suppliers plan to meet their P434 obligations. Supplier answers have been summarised below.

- What is the status of your unmetered supply data cleanse activities?

There were three choices for response to this question: completed, progressing, or not started. Generally, Suppliers who had not started a data cleanse had smaller portfolios (i.e., 500 MSIDs or less) or were planning on exiting the UMS market. Suppliers with larger portfolios (i.e., 500 MSIDs or more) detailed how their data cleanse was progressing or completed.

- How many of your Metering System Identifiers (MSID) require a Change of Measurement Class (CoMC) for migration to Half Hourly (HH)?

Suppliers mostly answered this question in two parts, namely: detailing how many MSIDs would require a CoMC and how many MSIDs would be disconnected or disaggregated. These details will allow Elexon, and the PAB, to track progress using the published monthly public Peer Comparison graphs for UMS performance as it details how many Non-Half Hourly (NHH) and Half-Hourly (HH) UMS MSIDs a Supplier has.

- How many MSIDs are you planning to migrate each month until the April 2025 deadline? And please also confirm which UMSO/s will be involved for each month?

Most Suppliers migrating provided one of two responses, these were: the UMSO/s had been confirmed, or the Supplier was working to confirm the UMSO/s. Suppliers with smaller UMS portfolios were the PAPs working to confirm which UMSO/s would be involved in migration. Suppliers with larger UMS portfolios, generally, had confirmed the UMSO/s that would be involved for each month of migration.

- Do you expect and/or planning to be compliant with the BSC by completing all migrations by the April 2025 deadline?

The majority of Suppliers indicated they will be compliant by completing all migrations by April 2025. However, some large Suppliers provided tentative responses to highlight issues they are facing. These issues were:

Ownership of inventory items/equipment may have changed over the years, creating difficulties for Suppliers in determining ownership;

Reliance on other Suppliers migrating. There is a risk that other Suppliers do not complete migrations prior to the deadline, leading to Change of Supplier (CoS) gains of un-migrated NHH UMS MSIDs, which will then also require disaggregation and CoMC migration; and

Current contracts Suppliers have with customers may need to be broken to perform UMS migration.

Analysis

Suppliers who responded to the Risk 011 AIR indicated they will either meet the April 2025 deadline or exit the UMS market before the April 2025 deadline. However, some of the answers provided indicated meeting the P434 deadline may not be possible. The reasons  detailed by migrating Suppliers were:

Reliance on other Suppliers and UMSOs meeting their P434 timeframes;

Integrating new Business systems into operation teams;

Issues with UMS inventories; and

Establishing if Unmetered Supplies Operators (UMSOs) have the capacity for UMS migration.

Additionally, Suppliers exiting the UMS market need to off-board their UMS portfolios. For remaining Suppliers, added complexities may be introduced into their migration plans if further UMS MSIDs are added to their portfolios.

Although not provided via response to the AIR directly, one Supplier has raised concerns to Elexon separately around the overlap of the P434 deadline and Market-wide Half-Hourly Settlement (MHHS) Qualification timeframes. A question was raised whether the P434 deadline could be moved back, to allow additional time that would avoid the need to change customer contracts mid-contract, and allow all to be migrated to HH as part of the contract renewal process. This would reduce the impact on customers and avoid additional effort and costs for the Supplier.

The key theme from the responses to the Risk 011 AIR is Suppliers want support and collaboration across the industry to assist in UMS migration, to ensure issues are identified and resolved in a timely manner.

Next Steps

To ensure Elexon and the PAB have oversight on Suppliers' progress and support is provided where needed, it is recommended Operational Support Managers (OSMs) check in monthly with Suppliers to discuss migration progress, off boarding portfolios (if exiting the UMS market), and any other concerns. This will allow UMS migration to be tracked on a one-to-one basis. Also, it will identify any ad-hoc issues or blockers Suppliers may face.

UMS migration updates will be included in the Risk Report. This will allow progress and issues to be discussed during the PAB meetings, assisting Elexon and the PAB determine whether further PATs deployment is needed to support P434.

This will also allow Elexon to develop and publish Newscasts on P434 progress, along with tracking via the Peer Comparison graphs. Elexon will also provide feedback to the industry on any identified migration concerns or issues.

Each of these steps will enhance the industry collaboration and resolve alike issues a Supplier and/or Suppliers face as they migrate their UMS portfolios from NHH to HH for Market-wide Half-Hourly Settlement (MHHS).

Migration plans that have been provided by Suppliers, will be shared with the P434 Implementation Working Group, to improve wider visibility of intended migrations. UMSOs have noted these plans being shared would help them with migration planning and identify any busy periods.

Recommendations

We invite the PAB to:

NOTE the findings detailed within this paper;

NOTE Suppliers responses within Attachment A;

NOTE that Elexon, via OSMs monthly engagement, will monitor Suppliers UMS migration progress; and

NOTE that Elexon will add P434 progress updates into the Risk Report.

## Attachments

Attachment A (Confidential) – UMS Supplier AIR responses

## For more information, please contact:

Sean Dryden-Woods, Risk & Technique Analyst

Sean.woods@elexon.co.uk

020 7380 4086

SVA Risk 011: Unmetered Supplies volumes calculated incorrectly

As part of P434, an obligation was placed on UMSOs and Suppliers to engage in data cleanse activities. This was to be started no later than October 2023. Further details on these requirements can be found on the P434 IWG FAQs webpage.

29 Suppliers are responsible for 35,558 unmetered connections.

Seven suppliers are responsible for 694 unmetered connections.